# 📍 Trading System Expansion Roadmap – Actionable Timeline

# 🗓️ Phase-wise Timeline

| Milestone | Description | Duration (days) | Target Completion |
| --- | --- | --- | --- |
| Multi-Asset Support (Nifty, BankNifty, Stocks) | Adapt model & signal engine to support more instruments | 7 | 2025-06-08 |
| Smart Position Sizing + Portfolio Engine | Integrate ATR-based or fixed % risk sizing logic | 5 | 2025-06-13 |
| Advanced Pattern Detection (AI) | Image/sequence-based pattern recognition (e.g., breakouts, OBs) | 10 | 2025-06-23 |
| Options Strategy Generator | Suggest spreads, straddles dynamically with risk-reward view | 6 | 2025-06-29 |
| Auto Backtester + Visual Reports | Build UI to test signals, show P&L, accuracy, drawdown | 8 | 2025-07-07 |
| Monetize as SaaS Product | Deploy signal system with access control + daily alerts | 7 | 2025-07-14 |
| Market Copilot AI Assistant | Query engine via natural language using LangChain + your models | 6 | 2025-07-20 |
| RL-Based Trade Agent | Train reinforcement agent for long/short in Gym-style environment | 10 | 2025-07-30 |

Total estimated roadmap duration: ~60 days (parallel tracks possible).

Last Updated: June 01, 2025