# Phase 8 Milestone 1: Multi-Tenant SaaS Architecture – Detailed Manual

# 1. Introduction

Phase 8 Milestone 1 focuses on transforming the trading system into a multi-tenant SaaS offering. This milestone delivers the foundational microservices required to serve multiple tenants with isolated data, permissions, and configurations.

# 2. Architecture Overview

The system is composed of microservices orchestrated via Docker Compose or Kubernetes:
- Auth Service
- API Gateway
- Feature Service
- AI Prediction Service
- Strategy Service
- Execution Service
- Dashboard UI
- Telemetry Service

Tenant requests flow through the API Gateway, which validates JWTs and routes to the appropriate service. Each service uses the `tenant_id` claim to isolate data. Redis is used by the Feature Service for real-time feature store. ONNXRuntime serves the AI model. The Dashboard UI and Execution Service integrate with these APIs.

# 3. Subtasks Breakdown

## Subtask 1: Tenant Onboarding API

Implement POST /tenants to register new tenants, provision DB schema, and generate initial credentials.

## Subtask 2: User Management CRUD

Create CRUD endpoints (/users) scoped by tenant for managing users and roles.

## Subtask 3: Feature Service

Build REST endpoints for tick ingestion (/ticks), feature retrieval (/features/latest), and replay mode (/replay).

## Subtask 4: AI Prediction Service

Provide /predict endpoint serving ONNX model for Buy/Sell/Hold and /health for liveness.

## Subtask 5: Strategy Service

Expose /recommend endpoint to generate ranked option strategies based on signal and bias.

## Subtask 6: Execution Service

Implement /execute endpoint to proxy trade orders to brokers, with pre-trade guardrails.

## Subtask 7: Dashboard UI Enhancements

Develop enhanced Streamlit Dashboard with multi-page navigation, auth, live signals, and strategy explorer.

## Subtask 8: Telemetry & Monitoring

Integrate Prometheus client to expose metrics (/metrics) and track signal counts, trades, and drawdown.

## Subtask 9: CI/CD & Infrastructure as Code

Configure GitHub Actions for tests and Docker builds; Terraform for EKS & Redis; Helm chart for deployments.

## Subtask 10: Testing & Quality

Provide pytest configuration, performance benchmarks, and test suites for all microservices to ensure reliability and coverage.

# 4. Environment & Setup

1. Clone the repository.
2. Install dependencies per service:
   ```bash
   pip install -r requirements.txt
   ```
3. Run services with Docker Compose:
   ```bash
   docker-compose up --build
   ```
   Or deploy to Kubernetes using provided Helm charts.
4. Configure environment variables (e.g., DATABASE_URL, MODEL_PATH, REDIS_HOST) per service.

# 5. System Flow Diagram

Refer to `improved_flowchart.png` (in the repository root) for the end-to-end data and request flow.
This diagram visually represents how each microservice interacts in the multi-tenant SaaS architecture.

# 6. Testing & Validation

- Run `pytest` at the root or in each service directory to execute unit and integration tests.
- Use `performance_benchmark.py` for inference latency and backtest speed metrics.
- Validate multi-tenant isolation by issuing JWTs with different `tenant_id`s and ensuring data separation.

# 7. Next Steps

With Milestone 1 complete, proceed to Milestone 2 to expose public REST APIs and SDKs for client integration, followed by building a mobile companion app and integrating alternative data sources.